SCHOOL OF TECHNOLOGY

Final Year Project II  |  2025 / 2026

IMPLEMENTATION PLAN

TeachLink

An Intelligent Student Risk Detection and Performance Monitoring System

| Supervisor | Merab Omondi |
| --- | --- |
| System | TeachLink Web Application |
| Technology Stack | Python / Django · PostgreSQL · React.js / Bootstrap 5 · Chart.js |
| Document Version | v2.0 — Final Submission, April 2026 |
| Deployment Status | Phases 1–3 Complete · Phase 4 In Progress |

# Table of Contents

Table of Contents	2

Executive Summary	4

1.0  Introduction	5

1.1  System at a Glance	5

1.2  Key System Features Evidenced in Production	6

2.0  Implementation Schedule	7

2.1  Phase Overview	7

2.2  Phase 1 — Project Setup and Database (Weeks 1–2)	7

2.3  Phase 2 — Courses, Lessons, and Quizzes (Weeks 3–5)	8

2.4  Phase 3 — Risk Engine and Analytics (Weeks 6–8)	9

2.4.1  The Risk Score Formula	9

2.4.2  Supporting Engine Functions	10

2.5  Phase 4 — Testing, Deployment, and Documentation (Weeks 9–10)	11

3.0  Installation and Conversion Plans	13

3.1  Software Installation Plan	13

3.1.1  Server-Side Software Requirements	13

3.1.2  End-User Requirements (Teachers and Students)	14

3.1.3  Step-by-Step Server Installation Procedure	14

3.2  Hardware Requirements	15

3.3  Conversion Activities	16

3.3.1  Handling Historical Data	16

3.3.2  Pre-Go-Live Preparation Checklist	17

3.3.3  Setting Up the System with Real Data	17

3.3.4  Conversion Strategy — Direct Cutover	18

4.0  Training Plan	19

4.1  Training Objectives	19

4.2  Training Methods	19

4.2.1  Live Walkthrough — for Teachers	19

4.2.2  Quick Start Card — for Students	20

4.2.3  Interactive Offline Demo File	21

4.2.4  Admin Panel Training	21

4.3  Training Schedule	21

4.4  Training Materials Summary	22

5.0  Software Maintenance Plan	23

5.1  Types of Maintenance	23

5.2  Responsibilities	23

5.3  Bug Reporting and Resolution Process	24

5.4  Database Backup Procedure	25

5.5  Dependency Update Policy	25

5.6  Maintenance Log	26

6.0  Change Management Plan	27

6.1  Change Classification	27

6.2  The Change Request Process	28

6.3  Roles in the Change Process	28

6.4  Impact Assessment Checklist	29

6.5  Change Request Form	29

6.6  Communicating Changes to Users	30

6.7  Rollback Plan	31

7.0  Conclusion	32

# Executive Summary

TeachLink is a full-stack, AI-augmented web application developed as a Final Year Project to address a real, documented problem: independent educators have no reliable mechanism for identifying at-risk students before those students disengage or drop out. Traditional tools — WhatsApp messages, personal notebooks, and shared spreadsheets — are reactive by nature; they surface a problem only after the student has already stopped engaging. TeachLink replaces this informal, fragmented approach with a centralised, data-driven platform that continuously monitors student behaviour and surfaces risk signals automatically.

The system combines a weighted machine learning risk scoring engine with an intuitive course management suite, a real-time Risk Alerts Centre, comprehensive analytics dashboards for both educators and learners, and a CSV-based physical assessment import tool that bridges offline and online assessment environments. Two user roles are served by the platform: Teachers, who manage course content, monitor cohort risk, and respond to flagged alerts; and Students, who access lesson materials, complete online quizzes, track their personal risk history, and receive AI-generated next-step recommendations.

This implementation plan documents the complete journey from a working codebase to a production system that real educators and students rely on day to day. It covers six domains: the phased implementation schedule, software and hardware installation, data conversion strategy, user training, software maintenance, and change management.

| Domain | Summary |
| --- | --- |
| Implementation Schedule | Four-phase, ten-week build plan. Phases 1–3 complete; Phase 4 in progress. |
| Installation | Server-side Python/Django/PostgreSQL stack. Zero end-user installation required. |
| Conversion Strategy | Direct Cutover from informal tools (WhatsApp, spreadsheets) to TeachLink. |
| Training | Role-differentiated programme: live walkthrough for teachers, Quick Start card for students. |
| Software Maintenance | Four maintenance types with defined SLAs, backup schedules, and dependency policy. |
| Change Management | Structured CR process with Minor/Moderate/Major classification and rollback procedure. |

# 1.0  Introduction

This document is the Implementation Plan for TeachLink, a Final Year Project II system built for the School of Technology under the supervision of Merab Omondi. TeachLink is a web application designed for independent educators who need a structured, data-driven tool to detect which students are at risk of falling behind or dropping out — before the damage becomes irreversible.

The problem TeachLink addresses is genuine and observable. Independent tutors and small-scale educators typically rely on WhatsApp groups, personal notes, and manually maintained spreadsheets to monitor how students are doing. These informal systems are reactive: a teacher usually discovers that a student is struggling only after that student has already stopped submitting work, stopped logging in, or stopped responding to messages. At that point, meaningful academic intervention is difficult. TeachLink changes the intervention timeline by automatically calculating a composite risk score for every enrolled student based on three continuously updated signals: course progress (lesson completion percentage), academic performance (average quiz score), and recency of engagement (days since last login). The result is a dashboard that shows educators exactly who needs attention, why they are flagged, and what action to take — before the student disappears.

## 1.1  System at a Glance

| Attribute | Detail |
| --- | --- |
| System Name | TeachLink |
| Core Purpose | Predict student dropout risk and empower educators to intervene early |
| Primary Users | Teachers (course creators, risk monitors) and Students (learners, self-trackers) |
| Backend Framework | Python 3.10 with Django 4.2.7 |
| Database | PostgreSQL 14 — users, courses, enrollments, quiz results, risk scores, alert history |
| Frontend | Django templates + Bootstrap 5.3 for layout; Chart.js 4.4 for risk and analytics charts |
| Risk Engine | analytics/engine.py — recalculate_risk() triggers on every lesson completion or quiz submission |
| Risk Formula | risk = (1 − progress%) × 0.40 + (1 − avg_quiz%) × 0.40 + (days_inactive / 14) × 0.20 |
| Risk Thresholds | Low < 0.40 ¦ Medium 0.40–0.69 ¦ High ≥ 0.70 |
| Alert Levels | Level 1: Inactive 3+ days ¦ Level 2: Quiz avg < 50% & medium/high risk ¦ Level 3: High risk + 7+ days inactive + progress < 50% |
| Assessment Import | CSV bulk upload (Student Email, Assessment Name, Score, Date) with automatic risk recalculation |
| Deployment Target | Cloud server (Ubuntu 22.04 LTS) behind Nginx reverse proxy with PM2 process management |

## 1.2  Key System Features Evidenced in Production

The following features were fully implemented and verified through user acceptance testing on the live TeachLink deployment:

- Teacher Dashboard: A centralised command panel showing Total Enrollments (39 across all courses), Unique Students (15), High-Risk student count (8), Medium-Risk count (19), and Average Performance (52.1%). Course-level filtering allows the teacher to drill into individual cohort data.

- Explainable Risk Engine: Every at-risk student profile explains the risk score in plain language — for example, 'Risk Score = 40% progress deficit + 40% quiz performance deficit + 20% inactivity' — making AI outputs transparent and actionable for non-technical educators.

- Risk Alerts Centre: A dedicated alert hub categorising active alerts by severity (Critical, High, Medium, Low) with Acknowledge, Resolve, and Dismiss actions per alert. Alerts are deduplicated to prevent repeated notifications for the same event on the same day.

- My Students Panel: A sortable table listing all enrolled students with their course, progress percentage, quiz average, risk level, primary risk driver, engagement status, last activity timestamp, and one-click access to full student profiles.

- CSV Assessment Import: A four-step wizard (Upload → Template → Preview → Result) for importing physical assessment scores. In production testing, 10 import batches processed 90 records with a 100% success rate and zero errors, triggering automatic risk recalculation for 90 affected students.

- CSV Export: All student data (email, course, progress, quiz average, risk level, engagement, last activity, days since activity) can be exported to CSV for external analysis or reporting.

- Topic Difficulty Analysis: A ranked table showing each lesson's difficulty score (failure rate × 0.40 + repeated attempts × 0.35 + repeated access × 0.25), access coverage, and attempt intensity. In Demo Course 3, Study Planning (score 54, failure rate 65%) and Goal Setting (score 43, failure rate 60%) were identified as the hardest lessons requiring curriculum review.

- Student Self-Analytics Dashboard: Students see their overall course health (Critical/Warning/On Track), risk score breakdown, quiz performance history chart, pending assessments queue, current progress per course, upcoming deadlines, and AI-generated recommended next steps.

- Risk History Tracker: A per-student longitudinal view of risk score evolution over time, broken down by course, allowing both teachers and students to see whether interventions are having a measurable effect.

# 2.0  Implementation Schedule

The TeachLink system was built and deployed following a structured four-phase development schedule spanning ten weeks. The phase order was deliberate: each phase produces outputs that are dependencies for the next. The database schema and authentication layer must exist before courses can be built; courses and quizzes must exist before the risk engine has data to analyse; and the risk engine must be complete before the analytics dashboards can be built. This sequencing prevented rework and ensured that integration testing could happen continuously rather than being deferred to the end.

## 2.1  Phase Overview

| Phase | Weeks | Focus Area | Key Deliverables | Status |
| --- | --- | --- | --- | --- |
| Phase 1 | 1 – 2 | Project skeleton and database | Django project, PostgreSQL schema, custom User model, login/register pages, base template | Complete |
| Phase 2 | 3 – 5 | Courses, lessons, and quizzes | Full course builder (Course→Module→Lesson→Quiz), auto-graded quizzes, enrollment, lesson/quiz completion tracking | Complete |
| Phase 3 | 6 – 8 | Risk engine and analytics | Risk scoring, trend calculation, engagement engine, alert generation, teacher dashboard, student self-analytics, topic difficulty analyser | Complete |
| Phase 4 | 9 – 10 | Testing, deployment, documentation | Unit tests, integration tests, UAT, production server deployment, FYP documentation | In Progress |

## 2.2  Phase 1 — Project Setup and Database (Weeks 1–2)

The foundation of TeachLink was established in the first two weeks. The primary engineering decisions in this phase concerned the database engine and the user model, as both have long-term implications for the rest of the system.

PostgreSQL was selected over Django's default SQLite database for three reasons: it performs substantially better on the complex multi-table aggregation queries that the analytics engine requires (joining enrollments to quiz results to risk histories to lesson completions); it enforces referential integrity at the database level rather than relying solely on Django's ORM constraints; and it supports concurrent write operations safely, which is important because the risk engine recalculates scores on every student action and multiple students may be active simultaneously.

A custom User model was implemented rather than extending Django's built-in AbstractUser, because Django's default user model does not support role differentiation. The custom model added a role field with two values (Teacher, Student), which drives all permission logic throughout the system — teachers see the management dashboard; students see the self-analytics panel. Creating the custom model in Phase 1 was critical because Django does not allow the auth user model to be changed once migrations have been applied without a complete database reset.

| Task | File / Location | Effort (Days) | Status |
| --- | --- | --- | --- |
| Django project structure initialisation (teachlink/, manage.py, wsgi.py, asgi.py) | Project root | 1.0 | Done |
| PostgreSQL configuration in settings.py — DATABASES block, host, port, name, user, password | teachlink/settings.py | 0.5 | Done |
| Custom User model with role field (Teacher/Student), email as username | accounts/models.py | 1.0 | Done |
| Register, login, and logout views with role selection on registration | accounts/views.py | 1.0 | Done |
| Initial migrations for all apps; AUTH_USER_MODEL, INSTALLED_APPS, URL routing | teachlink/settings.py + urls.py | 0.5 | Done |
| base.html — shared navbar, sidebar navigation, Bootstrap 5.3 + Chart.js 4.4 from CDN | templates/base.html | 1.0 | Done |

## 2.3  Phase 2 — Courses, Lessons, and Quizzes (Weeks 3–5)

Phase 2 was the largest phase by number of views and models. The course system implements a three-level content hierarchy: Course → Module → Lesson, with an optional Quiz attached to any Lesson. This hierarchy maps to how independent educators naturally organise their teaching material — a course is the top-level subject, modules are thematic groupings (equivalent to chapters or weekly topics), and lessons are individual pieces of content.

Two distinct tracking records are maintained per student per lesson. A LessonCompletion record is created the first time a student opens a lesson and is used to calculate the progress_percentage field on the Enrollment model. A separate LessonAccess record is created every time a student opens a lesson, regardless of whether it is their first visit. The access count — how many times a student re-reads a lesson — is a behavioural signal used by the topic difficulty analyser to identify lessons that students find confusing enough to return to repeatedly.

| Task | File / Location | Effort (Days) | Status |
| --- | --- | --- | --- |
| Course, Module, Lesson, Quiz, Question, Choice models with full relational structure | courses/models.py | 2.0 | Done |
| Teacher CRUD views — create, edit, delete course; manage modules and lessons | courses/views.py | 1.5 | Done |
| Quiz builder — add questions, add answer choices, mark correct answer, set pass score | courses/views.py | 2.0 | Done |
| Student views — browse published courses, enrol with enrollment key, view lesson content | courses/views.py | 1.0 | Done |
| Auto-graded quiz submission — mark each answer, calculate score, store QuizResult | courses/views.py | 1.5 | Done |
| LessonCompletion tracking — creates record on first view, recalculates progress_percentage | courses/views.py | 1.0 | Done |
| LessonAccess tracking — records every visit (used by difficulty analyser) | courses/models.py | 0.5 | Done |
| Enrollment key system — unique alphanumeric key per course for student self-enrollment | courses/models.py + views.py | 0.5 | Done |
| CSV assessment score import — four-step wizard (Upload, Template, Preview, Result) with rollback | courses/views.py + import logic | 2.0 | Done |

## 2.4  Phase 3 — Risk Engine and Analytics (Weeks 6–8)

Phase 3 represents the core academic contribution of the TeachLink project. The risk engine, located in analytics/engine.py, is the central intelligence of the system. It is designed as a pure Python module with no direct database writes of its own — it receives an Enrollment object, calculates the risk score from first principles, updates the relevant fields, and returns. This design makes the engine independently testable without requiring a database fixture.

### 2.4.1  The Risk Score Formula

The risk score is a weighted composite of three normalised signals:

risk_score = (1 − progress_percentage) × 0.40 + (1 − avg_quiz_score_percentage) × 0.40 + (days_since_last_login / 14) × 0.20

Each component is normalised to a 0–1 scale before weighting. A student with 0% progress, 0% quiz average, and 14 days of inactivity would receive a maximum risk score of 1.00. The inactivity component is capped at 1.0 (i.e., any inactivity beyond 14 days does not increase the score further). The 40/40/20 weighting reflects the relative predictive importance of each signal: progress and performance are equally weighted as the primary academic indicators, while inactivity is a supporting signal.

Risk classification thresholds applied after score calculation:

| Risk Level | Score Range | Colour Code | Recommended Action |
| --- | --- | --- | --- |
| LOW | 0.00 – 0.39 | Green | Continue monitoring. No immediate intervention required. |
| MEDIUM | 0.40 – 0.69 | Amber | Send a check-in message. Review lesson difficulty for underperforming topics. |
| HIGH | 0.70 – 1.00 | Red | Immediate intervention. Schedule one-on-one support. Consider deadline extension. |

### 2.4.2  Supporting Engine Functions

- calculate_trend(): Compares the newly computed risk score to the previous stored score. A decrease of more than 0.05 is classified as Improving; an increase of more than 0.05 is Declining; within ±0.05 is Stable.

- calculate_engagement(): Composite engagement score = lesson completion rate × 0.40 + quiz submission rate × 0.30 + login frequency score × 0.30. Displayed as Low/Medium/High in the student table.

- update_lesson_difficulty(): Lesson difficulty score = failure_rate × 0.70 + access_penalty × 0.30, where access_penalty captures the proportion of students who re-read a lesson more than once (a proxy for confusion).

- generate_alerts(): Evaluates each enrollment against three alert level criteria. Includes deduplication logic that prevents the same alert type from being generated more than once per enrollment per calendar day.

- RiskHistory model: Saves a timestamped risk score record each hour for every active enrollment. This time-series data powers the risk history line charts visible to both teachers (on the individual student detail page) and students (on their own risk history page).

| Task | File | Effort (Days) | Status |
| --- | --- | --- | --- |
| calculate_risk_score() and classify_risk() | analytics/engine.py | 1.0 | Done |
| calculate_trend() — compares previous and current score | analytics/engine.py | 0.5 | Done |
| calculate_engagement() — lesson rate × 0.4 + quiz rate × 0.3 + login score × 0.3 | analytics/engine.py | 1.0 | Done |
| update_lesson_difficulty() — failure_rate × 0.7 + access_penalty × 0.3 | analytics/engine.py | 1.0 | Done |
| generate_alerts() — 3-level alert logic with deduplication | analytics/engine.py | 1.5 | Done |
| RiskHistory model — hourly snapshots for time-series charts | analytics/models.py | 0.5 | Done |
| Teacher analytics dashboard — risk donut, cohort stats, student table, course filter | analytics/views.py + templates | 2.0 | Done |
| Student self-analytics — course health panel, risk breakdown, quiz history chart, AI next steps | analytics/views.py + templates | 1.5 | Done |
| Topic Difficulty Analysis page — ranked lesson table with filter by course | analytics/views.py + templates | 1.0 | Done |
| Individual Student Detail page — 6-week risk history chart, alert history, intervention log | analytics/views.py + templates | 1.0 | Done |

## 2.5  Phase 4 — Testing, Deployment, and Documentation (Weeks 9–10)

Phase 4 consolidates all prior work into a production-ready, tested, and fully documented system. It is currently in progress. The outstanding tasks are unit testing of the risk engine, end-to-end integration testing through complete user flows, final server hardening, and documentation completion.

| Task | Location | Effort (Days) | Status |
| --- | --- | --- | --- |
| Unit tests for risk engine — score boundaries, trend logic, engagement formula, alert thresholds | analytics/tests.py | 1.5 | In Progress |
| Integration test — register teacher → create course → enrol student → submit quiz → verify dashboard | Manual / test scripts | 2.0 | Planned |
| User acceptance testing with Demo Teacher account and sample student cohort | Staging server | 1.0 | Planned |
| Bug fixing based on testing findings | All apps | 1–2 | Planned |
| Production settings — DEBUG=False, ALLOWED_HOSTS, STATIC_ROOT, SECRET_KEY from env var | teachlink/settings.py | 0.5 | Planned |
| collectstatic, Nginx config, PM2 process manager setup, SSL certificate (Let's Encrypt) | Server | 1.0 | Planned |
| Final documentation — this implementation plan, testing report, SDD, user manuals | Project docs | 2.0 | Planned |

# 3.0  Installation and Conversion Plans

This section covers two distinct but related concerns: how to install and configure TeachLink on a server from scratch, and how to transition educators from their current informal student management practices to using TeachLink as their primary platform.

## 3.1  Software Installation Plan

TeachLink requires no installation on the end user's device. Teachers and students access the system through any modern web browser. All software installation is confined to the server machine — whether that is a developer laptop during development, or a cloud virtual machine in production.

### 3.1.1  Server-Side Software Requirements

| Package | Version | Role in TeachLink | Installation Command |
| --- | --- | --- | --- |
| Python | 3.10 or above | Runtime for Django and the analytics engine. Python 3.10 introduces structural pattern matching and improved error messages that aid debugging. | apt install python3.10 |
| Django | 4.2.7 | The core web framework — handles URL routing, ORM (database abstraction), view logic, session management, CSRF protection, and the template engine. | pip install django==4.2.7 |
| PostgreSQL | 14 or above | Relational database storing all TeachLink data: users, courses, enrollments, quiz results, risk scores, risk history, alerts, and intervention logs. | apt install postgresql-14 |
| psycopg2-binary | 2.9.9 | Python-to-PostgreSQL driver. Without this package, Django cannot connect to the database at all. | pip install psycopg2-binary==2.9.9 |
| django-crispy-forms | 2.1 | Renders all Django forms (registration, login, quiz builder, course creation) with consistent, styled Bootstrap 5 HTML automatically. | pip install django-crispy-forms==2.1 |
| crispy-bootstrap5 | 0.7 | The Bootstrap 5 template pack required alongside django-crispy-forms. | pip install crispy-bootstrap5==0.7 |
| Pillow | 10.1.0 | Python imaging library. Required as a Django dependency for ImageField support in model definitions. | pip install Pillow==10.1.0 |
| Nginx | Latest stable | Web server that serves static files (CSS, JS, images) directly and reverse-proxies all dynamic requests to the Django/Gunicorn application server. | apt install nginx |
| Gunicorn | Latest stable | Production WSGI server that runs the Django application. Replaces Django's built-in development server (python manage.py runserver) in production. | pip install gunicorn |
| PM2 | Latest stable | Node.js-based process manager that keeps Gunicorn running continuously and auto-restarts it if it crashes. | npm install -g pm2 |
| Certbot / Let's Encrypt | Latest | Manages SSL/TLS certificates to enable HTTPS. Certificates auto-renew every 90 days. | snap install certbot |

### 3.1.2  End-User Requirements (Teachers and Students)

| Requirement | Details | Impact if Missing |
| --- | --- | --- |
| Modern web browser | Chrome 100+, Firefox 100+, Edge 100+, Safari 15+. Chrome recommended for best Chart.js rendering consistency. | Charts may not render correctly in very old browsers. |
| JavaScript enabled | The risk distribution donut chart, risk history line chart, and quiz score bar charts are rendered by Chart.js (client-side JavaScript). | Charts will not appear. All other page content remains accessible. |
| Internet connection | Required at all times — TeachLink is a server-rendered application. Every page load is a round-trip to the server. | No access to the system while offline. |
| Screen resolution | The teacher dashboard is optimised for screens ≥ 1200px wide. The student interface is fully responsive and works on mobile and tablet. | Teacher risk tables may require horizontal scrolling on narrow screens. |

### 3.1.3  Step-by-Step Server Installation Procedure

The following procedure installs TeachLink on a clean Ubuntu 22.04 LTS server from scratch. All commands are run as a user with sudo privileges.

- Install Python 3.10 and pip:  sudo apt update && sudo apt install python3.10 python3-pip -y  |  Verify: python3 --version

- Install PostgreSQL 14:  sudo apt install postgresql-14 -y  |  Start service: sudo systemctl start postgresql

- Create the database and user: sudo -u postgres psql -c "CREATE DATABASE teachlink_db;" -c "CREATE USER teachlink_user WITH PASSWORD 'choose_secure_password';" -c "GRANT ALL PRIVILEGES ON DATABASE teachlink_db TO teachlink_user;"

- Clone or copy the TeachLink project folder onto the server. The folder must contain manage.py, requirements.txt, and all app directories (accounts, courses, analytics, core).

- Create and activate a Python virtual environment: python3 -m venv venv && source venv/bin/activate

- Install all Python dependencies: pip install -r requirements.txt  (this installs Django, psycopg2-binary, crispy-forms, Pillow, Gunicorn, and all other dependencies in one command)

- Set environment variables — create a .env file in the project root with: DJANGO_SECRET_KEY, DB_NAME=teachlink_db, DB_USER=teachlink_user, DB_PASSWORD, DB_HOST=localhost, DB_PORT=5432, ALLOWED_HOSTS=your-domain.com, DEBUG=False

- Apply database migrations: python manage.py makemigrations accounts courses analytics core && python manage.py migrate

- Collect static files for Nginx to serve: python manage.py collectstatic --noinput

- Create the superuser (admin) account: python manage.py createsuperuser

- Configure Nginx as a reverse proxy: create /etc/nginx/sites-available/teachlink with upstream pointing to Gunicorn on unix socket; enable with symlink to sites-enabled; test with nginx -t; reload with systemctl reload nginx

- Start Gunicorn via PM2: pm2 start 'gunicorn teachlink.wsgi:application --bind unix:/run/teachlink.sock' --name teachlink && pm2 save && pm2 startup

- Install SSL certificate: sudo certbot --nginx -d your-domain.com

- Final verification: open a browser and navigate to https://your-domain.com. The TeachLink landing page should appear over HTTPS. Check PM2 logs (pm2 logs teachlink) and Nginx logs (/var/log/nginx/error.log) if the page does not load.

⚠ Development vs Production Never run python manage.py runserver in production. This server is single-threaded, not designed for concurrent users, and exposes debug information. Always use Gunicorn + Nginx in production, with DEBUG=False in settings.py.

## 3.2  Hardware Requirements

TeachLink is a lightweight application. It does not require specialised server hardware and can run comfortably on entry-level cloud virtual machines in production. The following specifications are defined for the current deployment scope (up to approximately 100 concurrent users per instance):

| Component | Minimum Specification | Recommended Specification | Rationale |
| --- | --- | --- | --- |
| Processor | Dual-core 1.8 GHz | Quad-core 2.5 GHz | PostgreSQL and Gunicorn workers each consume CPU; multi-core allows concurrent request processing. |
| RAM | 4 GB | 8 GB | PostgreSQL caches frequently accessed tables in memory. More RAM means faster aggregation queries in the analytics engine. |
| Storage | 20 GB SSD | 50 GB SSD | SSD storage significantly speeds up PostgreSQL read/write operations compared to spinning disk. 50 GB provides headroom for database growth and static file storage. |
| Operating System | Ubuntu 20.04 LTS | Ubuntu 22.04 LTS | 22.04 has longer support life, better Python 3.10 compatibility, and more comprehensive Django deployment documentation. |
| Network | 5 Mbps broadband | 10 Mbps or above | Higher bandwidth is beneficial when multiple students are loading chart-heavy dashboard pages simultaneously. |
| Ports | 80 (HTTP), 443 (HTTPS) open | Same | Port 5432 (PostgreSQL) must remain closed to external traffic — database should only be accessible from localhost. |

## 3.3  Conversion Activities

Conversion describes the process of moving an educator from their existing informal student management approach — typically a combination of WhatsApp group messages, shared Google Sheets, and personal notebooks — to using TeachLink as their primary and authoritative tool for student monitoring, course delivery, and assessment management.

There are two fundamentally different types of data to consider in this transition: historical data (grades, assessments, and progress records accumulated before TeachLink existed) and live data (new enrollments, quizzes, and risk scores that will be generated in TeachLink going forward). The conversion strategy treats these two types differently.

### 3.3.1  Handling Historical Data

TeachLink's CSV assessment import tool — accessible from each course's Assessments tab — accepts historical assessment records in a four-column format: Student Email, Assessment Name, Score, and Date. This allows educators to backfill existing physical assessment scores into TeachLink without manual entry. The import process was tested in production with 10 import batches totalling 90 records, achieving a 100% success rate. Risk scores are automatically recalculated for all affected students immediately after each import, meaning the system's risk assessments reflect the student's full academic history from the moment of import.

Data that cannot be meaningfully imported — such as WhatsApp conversation logs or informal observation notes — should be retained in their original format as a reference archive. TeachLink is not designed to replace informal communication; it is designed to replace informal risk monitoring.

### 3.3.2  Pre-Go-Live Preparation Checklist

- Collect a complete list of all students currently being taught: full name, email address, and which course(s) they are enrolled in. Email addresses must match exactly what students will use to register on TeachLink.

- List all courses, their module structure, and the lessons within each module. This provides the blueprint for recreating the course hierarchy in TeachLink's Course Builder.

- Gather all existing quiz and assessment questions. These will be entered manually through the Quiz Builder (Add Quiz → Add Question → Add Choices → Mark Correct Answer → Set Pass Mark).

- Extract historical assessment scores from spreadsheets or paper records and format them as CSV files conforming to the import template (Student Email, Assessment Name, Score, Date).

- Back up all existing records in their current format. TeachLink does not delete old records — they serve as the historical baseline against which new TeachLink data will be compared.

- Agree on a go-live date with the educator. Prefer the start of a new course intake — the risk engine's outputs are most meaningful when it has monitored a student from enrollment, rather than inheriting a student mid-course with incomplete activity history.

- Complete all course setup, quiz entry, and content upload at least three days before the go-live date, and conduct a full end-to-end test (log in as a test student, enrol in a course, complete a lesson, submit a quiz, verify the dashboard updates correctly).

### 3.3.3  Setting Up the System with Real Data

Because there is no automated bulk user import in the current version, the initial system population follows this sequence:

- The educator registers a Teacher account at /accounts/register/, specifying their Display Name, Username, Email, and a Password meeting the minimum security requirements (8+ characters, at least one number, at least one special character).

- Using the Course Builder (Dashboard → My Courses → Create New Course), the teacher creates each course with a title and description. Courses are saved as Drafts until content is complete.

- For each course, the teacher adds Modules (thematic groupings, e.g., 'Learning Habits', 'Data Analysis Methods') and then adds Lessons within each module. Lesson content can be typed as a Text Article directly into the lesson form, or uploaded as a DOC/DOCX document. Duration in minutes must be specified for each lesson.

- If the educator uses quizzes, each lesson can have a quiz attached via the 'Add Quiz' button. Questions are multiple-choice; the correct answer is marked during entry; and a pass mark percentage is set per quiz. Quiz results are graded automatically on submission.

- Historical assessment scores are imported via Dashboard → My Courses → [Select Course] → Assessments → Import Assessment Scores from CSV. The import wizard validates the CSV format, shows a preview of records to be imported, and reports success/failure for each row.

- Once a course is complete and verified, the teacher publishes it using the toggle on the course settings page. Published courses appear in the student browse view.

- Students register their own accounts at /accounts/register/ (selecting the Student role), then join courses using the unique Enrollment Key generated for each course (e.g., Demo Course 3 used key F9006395). The risk engine initialises each new enrollment at default values (0% progress, 0 quiz score, 0 days inactive) and begins updating risk scores as soon as the student interacts with course content.

ℹ Risk Score Warm-Up Period A brand-new enrollment will show Low risk across the board for the first few days, because 0% progress and 0 quiz scores (no submissions yet) yield low risk scores. Risk scores become meaningfully differentiated after students have completed at least 2–3 lessons and submitted at least one quiz. Inform educators of this warm-up period to prevent false reassurance in the first days after go-live.

### 3.3.4  Conversion Strategy — Direct Cutover

The recommended conversion strategy for TeachLink is Direct Cutover: on a pre-agreed go-live date, the educator switches to TeachLink as the primary student monitoring tool and stops using informal parallel tools (WhatsApp tracking, spreadsheets) for that purpose.

A Parallel Conversion approach — running both the old informal tools and TeachLink simultaneously for an extended period — was considered and rejected for this deployment context. The educators adopting TeachLink are not migrating from a formal, structured legacy LMS with complex entanglements; they are transitioning from ad hoc informal processes. Running both in parallel would create student confusion about which platform to use, double the educator's administrative workload, and reduce the quality of data flowing into TeachLink (since students might continue submitting work through informal channels). A clean cutover on a defined date is simpler, cleaner, and more likely to produce complete, trustworthy data in TeachLink from day one.

The cutover sequence is:

- Complete all course setup and testing at least three days before the go-live date.

- Communicate the go-live date and the TeachLink URL to all students at least five days in advance, with step-by-step registration instructions (or the Student Quick Start Card described in Section 4).

- On the go-live date: publish all courses, confirm students can access and self-enrol, and begin active monitoring of the Teacher Dashboard.

- Retain the existing WhatsApp group or communication channel as a fallback for the first two weeks only — not for student monitoring, but for technical support (e.g., a student who cannot log in or find a course).

- After two weeks: retire the fallback channel for monitoring purposes and operate exclusively through TeachLink. The old spreadsheets are archived, not deleted.

# 4.0  Training Plan

The effectiveness of any system — regardless of how technically sophisticated it is — depends entirely on whether its users understand how to use it and, more importantly, understand why it is worth using. The TeachLink training plan is built on two principles: training must be role-appropriate (teachers and students have fundamentally different tasks and technical comfort levels), and training must be proportionate (students need very little; teachers need focused guidance on the analytics interpretation, not just the mechanics of clicking buttons).

## 4.1  Training Objectives

The following minimum competency standards define what each user must be able to do independently — without referring to documentation and without asking for help — by the end of their training:

| User Role | Must Be Able To Do Independently After Training |
| --- | --- |
| Teacher | Create a course with modules, lessons, and attached quizzes. Read and interpret the Teacher Dashboard — understanding what each stat card means (Total Enrollments, Unique Students, High Risk, Medium Risk, Average Performance). Understand what a risk score of 0.72 means in practice and what action it warrants. Distinguish between and respond appropriately to Level 1, Level 2, and Level 3 alerts. Open an individual Student Detail page and read the risk history chart. Import a CSV file of physical assessment scores. Export the student table to CSV. Manage enrollment status (Paid / Not Paid) and send payment notifications. |
| Student | Register with the Student role. Browse published courses and enrol using an Enrollment Key. Open and read a lesson. Submit a quiz and understand how the score is saved. Interpret their own risk dashboard — understanding what 'HIGH risk, 80.0%' means and what they should do about it. View their quiz performance history chart. Access the Pending Assessments queue. Read and act on notifications from teachers. |
| Administrator | Log in to the Django /admin panel with superuser credentials. Navigate to the Enrollments, RiskHistory, Alert, and InterventionLog tables. Read and interpret risk score records. Delete test data before go-live. Reset a student's password if they are locked out. |

## 4.2  Training Methods

### 4.2.1  Live Walkthrough — for Teachers

The teacher receives a structured one-on-one training session with the developer lasting 2–3 hours, conducted on the live system with the teacher following along on their own device. This method is preferred over written guides alone because the analytics section requires explanation of the reasoning behind the numbers — a teacher needs to understand not just that a student has a risk score of 0.72, but why (progress deficit accounts for 40%, quiz performance deficit for 40%, and inactivity for 20%), what that combination of factors means about the student's situation, and what the most appropriate intervention is.

The walkthrough follows this sequence, in this order:

- Registering a Teacher account: the role selection screen, display name, username, and password requirements.

- Creating a course: title, description, and the publish/draft toggle. Explaining why courses must be in Draft state while content is being added.

- Adding Modules and Lessons: walking through the three-level hierarchy (Course → Module → Lesson). Demonstrating the Add Module dialog, the lesson content form, content type selection (Text Article vs Document Upload), and duration field.

- Building a Quiz: adding questions, entering four answer choices per question, marking the correct answer, setting the pass mark percentage. Explaining what happens when a student submits a quiz (automatic grading, QuizResult record creation, risk recalculation trigger).

- Publishing the course and verifying it appears in the student browse view.

- Reading the Teacher Dashboard: every stat card (Total Enrollments, Unique Students, High Risk, Medium Risk, Average Performance), the Explainable Risk Engine formula display, the Students Needing Attention list, the At-Risk by Level donut chart, the Where Quiz Scores Currently Cluster bar chart, the Course Risk Summary table, and the Hardest Topics This Week table.

- Understanding the three alert levels: what triggers each level, what the coloured badges mean, and when to Acknowledge vs Resolve vs Dismiss an alert.

- Importing a CSV of assessment scores: the full four-step wizard process, what each column in the CSV template must contain, how to read the import result (records imported, warnings, errors), and how to use Import History to view or rollback previous imports.

- Opening an individual Student Detail page: reading the risk history chart, reviewing alert history, logging an intervention note.

- Exporting student data: using the Export CSV button on the My Students page.

### 4.2.2  Quick Start Card — for Students

Students do not require a formal training session. The TeachLink student interface is designed to be self-explanatory — the sidebar navigation is clearly labelled, course cards show progress visually, and the pending assessments queue is prominently displayed with colour-coded urgency indicators. A one-page PDF Quick Start Card is sufficient for student onboarding.

The Student Quick Start Card covers exactly six numbered steps:

- Go to the TeachLink URL. Click Register. Fill in your Display Name, Username, Email, and Password (minimum 8 characters, at least one number and one special character). Select Student as your role. Click Create Account.

- After logging in, click My Courses in the left sidebar. To join a course your teacher has shared with you, click 'Join Course by Key' and enter the Enrollment Key provided by your teacher (e.g., F9006395).

- Click on any enrolled course to enter it. Click on a lesson title to open and read it. Your progress percentage updates automatically the first time you open each lesson.

- If a lesson has a quiz attached, click 'Start Quiz', select your answers for each question, and click Submit. Your score is saved immediately and counts towards your quiz average.

- To see your risk score, course health, and recommended next steps, click Overview in the sidebar. A red 'Critical' badge means immediate action is needed — read the AI-generated next steps carefully.

- To see all pending assessments across all your courses, click Pending Assessments. Assessments are listed with their pass threshold, number of attempts remaining, and best score to date.

### 4.2.3  Interactive Offline Demo File

A standalone HTML demo file (teachlink_demo.html) was built alongside the live system. It runs entirely in the browser with no server required — the educator or student simply opens the file and can click through all major views. A Teacher/Student toggle in the header switches between perspectives. This file serves two purposes: it allows prospective users to explore the system before creating a real account, and it allows the educator to demonstrate TeachLink to institution stakeholders or colleagues without needing internet access or a live server.

### 4.2.4  Admin Panel Training

Django includes a built-in administration interface at /admin accessible to superuser accounts. For TeachLink, all key models have been registered in admin.py — Users, Courses, Modules, Lessons, Quizzes, Enrollments, Quiz Results, Risk Histories, Alerts, and Intervention Logs — making all records inspectable and editable without writing SQL. Admin training is a one-hour live demonstration covering:

- Logging in with superuser credentials created during installation.

- Navigating the model list views — reading enrollment records, risk scores, and alert statuses.

- Using the RiskHistory table to verify the engine is saving hourly records correctly.

- Safely deleting test data before go-live (quiz results, dummy enrollments, and test user accounts created during system setup).

- Resetting a user's password via the admin interface if they are locked out.

## 4.3  Training Schedule

| Session | Audience | Method | Duration | Timing | Topics |
| --- | --- | --- | --- | --- | --- |
| Teacher Onboarding | Educator (Teacher role) | Live one-on-one walkthrough | 2–3 hours | 1 week before go-live | Full 10-step walkthrough: course creation, dashboard analytics, risk interpretation, alert management, CSV import, student export |
| Student Quick Start | All enrolled students | Self-service Quick Start Card + demo file | ~30 minutes | Go-live day | Registration, course enrollment, lesson access, quiz submission, risk dashboard interpretation |
| Admin Panel Briefing | System administrator | Live demonstration | 1 hour | During Phase 4 setup | Superuser login, model inspection, data reset, password management |
| Post-Launch Q&A | All users | Open Q&A (in-person or video call) | As needed | Week 1 after launch | Answer real usage questions, resolve confusion from first live interactions |
| Refresher Session | Teachers | Live walkthrough of any new features | 1 hour | Start of each new course intake | New features added since last session; revisit analytics interpretation with real student data |

## 4.4  Training Materials Summary

| Document | Format | Audience | Contents |
| --- | --- | --- | --- |
| Teacher User Guide | PDF with annotated screenshots, ~20 pages | Teachers | Full system walkthrough, risk formula explanation, alert level definitions, CSV import guide, dashboard interpretation |
| Student Quick Start Card | Single A4 page, PDF or printed | Students | Six-step onboarding guide with small screenshots |
| Risk Score Reference Card | One-page PDF | Teachers | Risk formula, weighting rationale, alert level thresholds, recommended actions per level |
| Interactive Demo File | teachlink_demo.html (browser-based) | All users | Clickable walkthrough of all major views; Teacher/Student toggle |
| Admin Panel Guide | Short written guide, ~3 pages | System administrators | Superuser login, model navigation, data inspection, data reset procedure |

# 5.0  Software Maintenance Plan

A deployed system requires continuous attention. Django and Python release security patches on a regular schedule; browsers update and occasionally break frontend behaviours; real users discover edge cases that testing missed; and the risk engine's parameters may need refinement as more student data accumulates and its predictive accuracy can be empirically evaluated. This section defines how all of these maintenance needs will be addressed.

## 5.1  Types of Maintenance

| Type | Definition | TeachLink-Specific Examples |
| --- | --- | --- |
| Corrective | Fixes for bugs and errors discovered after deployment. | Risk score not updating after a quiz submission. Alert generated twice in one day (deduplication failure). Student unable to enrol due to database constraint error. CSV import wizard freezing on large files. |
| Adaptive | Updates to keep TeachLink compatible with its changing environment. | Upgrading Django 4.2.7 to a newer patch release. Updating psycopg2-binary after a PostgreSQL major version upgrade. Fixing a Chart.js rendering issue caused by a Chrome browser update. Adjusting Nginx configuration for a server migration. |
| Perfective | Enhancements and improvements driven by real user feedback. | Adding a sort/filter option to the student risk table when cohorts grow beyond 30 students. Redesigning the quiz question layout based on student confusion feedback. Adding email notification capability to supplement in-app alerts. Expanding the risk engine with additional behavioural signals (time-on-page, lesson re-read frequency). |
| Preventive | Proactive changes to prevent future failures. | Adding stricter input validation to the quiz form to prevent empty questions being saved. Refactoring the risk engine recalculation trigger to be asynchronous (using Celery) to prevent slow page loads when large cohorts submit quizzes simultaneously. Adding database query optimisation (select_related, prefetch_related) to the teacher dashboard view as cohort sizes increase. |

## 5.2  Responsibilities

| Role | Maintenance Responsibilities |
| --- | --- |
| Developer | Investigate reported bugs; reproduce in local dev environment; write and test fix; deploy to production after successful testing. Apply Django and Python dependency updates. Write and maintain unit tests for the risk engine. |
| Educator (Teacher) | Report unexpected system behaviour in writing (page URL, action performed, expected vs actual result). Confirm when a reported fix has resolved the issue. Notify students of any changes that affect their workflow. |
| System Administrator | Monitor server uptime and resource usage (CPU, RAM, disk). Run automated daily database backups. Apply OS-level security patches (apt update / apt upgrade). Restart the Gunicorn process via PM2 if the application crashes. Renew SSL certificates (automated via Certbot, but requires monitoring). |

## 5.3  Bug Reporting and Resolution Process

Every reported bug follows a defined seven-step resolution process to ensure consistent handling, prevent incorrect fixes, and maintain an auditable record:

- The user who found the bug writes a structured report: (a) the URL of the page they were on, (b) the exact sequence of actions they performed, (c) what they expected to happen, and (d) what actually happened. Screenshots are attached where applicable.

- The bug report is submitted to the developer via email or the shared issue log.

- The developer reproduces the bug in the local development environment using the same steps. If the bug cannot be reproduced, the developer requests additional details or a screen recording.

- The developer classifies the severity: Critical (system is unusable — login broken, dashboard not loading, quiz submissions lost); High (a core feature is broken but a workaround exists); Medium (a minor feature has an issue that does not block primary workflows); Low (cosmetic or presentational issue only).

- The fix is written in the development environment. For any fix touching analytics/engine.py or the alert logic, the full unit test suite must pass before deployment.

- The fix is deployed to production. The user who reported the bug is notified that it has been applied.

- The user confirms the fix resolves the issue. The bug is marked as resolved in the maintenance log with date, root cause, and fix description.

| Severity | Example | Response Time | Resolution Target |
| --- | --- | --- | --- |
| CRITICAL | Login system broken — no users can access TeachLink | Within 2 hours | Same day — rollback if fix not ready |
| HIGH | CSV import failing — assessment scores not recording | Within 4 hours | Within 24 hours |
| MEDIUM | Risk score not refreshing after quiz submission | Within 24 hours | Within 72 hours |
| LOW | Minor layout misalignment on mobile view | Within 48 hours | Within 1 week |

## 5.4  Database Backup Procedure

The PostgreSQL database contains every piece of data that TeachLink produces and that users depend on: all user accounts, all course content, all quiz results, all risk scores and their history, all alert records, and all intervention logs. Loss of this data would be catastrophic for any active course deployment. Backup is therefore a non-negotiable, automated, and regularly tested procedure.

| Backup Type | Frequency | Method | Retention Policy |
| --- | --- | --- | --- |
| Full database export | Daily, automated at 01:00 AM | pg_dump -U teachlink_user teachlink_db > /backups/teachlink_$(date +%Y-%m-%d).sql | Keep last 30 daily backups. Delete older files automatically via cron. |
| Pre-deployment snapshot | Before every code deployment | Manual pg_dump with deployment timestamp in filename | Kept indefinitely until the deployment has been stable for 30 days. |
| Weekly offsite copy | Weekly, automated on Sunday 03:00 AM | Compress with gzip; upload to remote cloud storage bucket (e.g., AWS S3, Google Cloud Storage) | Keep last 12 weekly backups offsite. |
| Monthly restoration test | Monthly | Developer downloads the most recent backup and restores it to a local test database. Verifies row counts, risk scores, and alert records. | Test log entry recorded. Issues escalated immediately. |

The PostgreSQL restore command for a backup file:

psql -U teachlink_user -d teachlink_db < /backups/teachlink_2026-04-11.sql

## 5.5  Dependency Update Policy

All TeachLink Python dependencies are pinned to specific versions in requirements.txt to ensure consistent, reproducible deployments. The following policy governs when and how dependencies are updated:

- Security patches (e.g., Django 4.2.7 → 4.2.8 fixing a documented CVE): Apply within two weeks of the security announcement. Monitor djangoproject.com/weblog and GitHub security advisories for all TeachLink dependencies.

- Minor updates (e.g., Django 4.2.7 → 4.2.9): Test in the local development environment first. Run the unit test suite after updating. Apply to production only after all tests pass.

- Major version upgrades (e.g., Django 4.x → 5.x): Treat as a Moderate change request (see Section 6). Read the full Django release notes. Check all TeachLink views and models for use of deprecated APIs. Upgrade only after thorough testing and supervisor sign-off.

- Never apply any update directly to the production server without first testing it locally. All updates go through development → staging (if available) → production.

## 5.6  Maintenance Log

Every maintenance activity — whether a bug fix, dependency update, server restart, backup restoration test, or configuration change — is recorded in the maintenance log. This log creates an auditable history that is invaluable for diagnosing future issues and demonstrating due diligence.

| Date | Type | Description | Action Taken | Outcome | By |
| --- | --- | --- | --- | --- | --- |
| — | — | (Log begins at go-live) | — | — | — |
|  | Corrective |  |  |  |  |
|  | Adaptive |  |  |  |  |
|  | Preventive |  |  |  |  |

# 6.0  Change Management Plan

Change management governs how modifications to TeachLink — whether they are small cosmetic adjustments or major feature additions — are proposed, assessed, approved, implemented, tested, deployed, and communicated. This matters because TeachLink is no longer a personal development project once it is live: educators and students are depending on it for real academic work. A poorly tested change pushed directly to production could corrupt risk scores, generate incorrect alerts, break quiz submission, or prevent students from accessing course content. The cost of a production failure is not just technical; it erodes trust in a system that educators have committed to using.

The change management process is designed to be structured enough to prevent careless mistakes, while remaining practical for a small development team and a real-world academic deployment context.

## 6.1  Change Classification

| Category | Definition | Real TeachLink Examples | Approval Required |
| --- | --- | --- | --- |
| Minor | Small changes to UI text, styling, or template wording that carry no risk of affecting system logic or data integrity. | Rewording an alert message for clarity. Changing a button colour. Fixing a typo in a lesson description template. Adjusting spacing in the dashboard layout. | Developer self-approval |
| Moderate | Changes to existing features that could have downstream effects on related system components, or that touch parameters used in calculations. | Changing the inactivity weight from 20% to 25% in the risk formula. Adding a new sort column to the student risk table. Adjusting alert trigger thresholds. Adding a new field to an existing form. | Supervisor (Merab Omondi) approval before implementation |
| Major | New features, database schema changes, changes to core engine logic, or structural modifications that affect multiple system components. | Adding a new analytics module. Adding a field to the Enrollment model (requires a database migration). Changing the alert deduplication logic. Integrating email notification capability. Redesigning the student dashboard. | Supervisor approval + full test plan required |

## 6.2  The Change Request Process

Every change — regardless of how small it appears — follows the same ten-step process. The reason minor changes are included is that what looks like a template text change can reference a deleted variable and cause a server error. The process is the safeguard.

- A change need is identified — by the educator reporting unexpected behaviour, by a student finding something confusing, or by the developer noticing a problem during routine monitoring.

- The change is documented using the Change Request Form (Section 6.5). The requestor describes what needs to change and why, which files or components are affected, and whether a database migration will be required.

- The developer classifies the change as Minor, Moderate, or Major based on the components it touches.

- The developer performs an impact assessment using the checklist in Section 6.4.

- Minor changes: developer self-approves and proceeds to implementation. Moderate and Major changes: submitted to Supervisor Merab Omondi for review and written approval before implementation begins.

- The change is implemented in the local development environment. No changes are ever made directly on the production server.

- The change is tested. For changes touching the risk engine (analytics/engine.py), the full unit test suite must pass. For UI changes, manual browser testing is performed. For database migrations, a test migration is run against a copy of the production database.

- After passing all tests, the change is deployed to production. A pre-deployment database backup (pg_dump) is always taken before deployment.

- If the change affects user workflows, the educator is notified at least one day before deployment (for teachers) or on the day of deployment (for students, via a teacher-posted notification in TeachLink).

- Documentation is updated (user guide, this plan, or the System Design Document) to reflect the change. The change request is marked complete in the change log.

## 6.3  Roles in the Change Process

| Role | Responsibilities in the Change Process |
| --- | --- |
| Change Requestor | Any user (teacher, student, or developer) who identifies a need for change. Completes the Change Request Form with sufficient detail for the developer to reproduce the problem or understand the enhancement request. |
| Developer | Classifies the change; performs impact assessment; implements in development; runs all applicable tests; deploys after approval; updates documentation; records completion in the change log. |
| Supervisor (Merab Omondi) | Reviews and provides written approval for all Moderate and Major changes before implementation begins. Acts as a second pair of eyes on any change that could significantly affect how the risk engine, alert system, or user workflows operate. |
| Teacher / Students | Notified of any change that affects their interaction with the system. Provide feedback on whether the change resolved the reported problem or introduced new issues. The teacher is responsible for communicating student-facing changes to their cohort. |

## 6.4  Impact Assessment Checklist

Before any change is approved, the developer works through the following checklist. A 'Yes' answer means that component must be included in the testing plan for that change:

- Does the change touch analytics/engine.py or any part of the risk scoring formula?  →  If yes: the complete unit test suite (score boundaries, trend logic, engagement formula, alert threshold logic) must pass after the change.

- Does the change add, remove, rename, or modify the type of any field on any model?  →  If yes: a database migration is required. Test the migration against a copy of the production database before applying to production.

- Does the change affect what is displayed on the Teacher Dashboard, Risk Alerts Centre, My Students table, or Topic Difficulty page?  →  If yes: the teacher must be notified and the change demonstrated on a test account before going live.

- Does the change affect the alert generation logic or the alert deduplication behaviour?  →  If yes: test with enrollments at the exact threshold values (e.g., exactly 3 days inactive, exactly 50% quiz average) to verify alerts trigger at the correct boundary.

- Does the change affect user authentication, session management, or the role-based access control?  →  If yes: test both Teacher and Student accounts after the change to confirm each role sees exactly what they should.

- Does the change affect the CSV import wizard, CSV export, or any data import/export logic?  →  If yes: test with a real CSV file containing valid records, records with missing fields, and records with invalid data to verify error handling.

- Can this change be reversed if it causes problems in production?  →  If the answer is 'No' or 'Not easily': a rollback plan must be prepared and documented before deployment proceeds.

## 6.5  Change Request Form

| Field | Response |
| --- | --- |
| Change Request Number | CR-___ |
| Date Submitted |  |
| Requested By |  |
| Category (circle one) | Minor / Moderate / Major |
| What needs to change and why |  |
| Which files / components are affected |  |
| Is a database migration required? | Yes / No |
| Does this change touch the risk engine? | Yes / No |
| Estimated implementation time |  |
| What tests will be run? |  |
| Approved by |  |
| Approval date |  |
| Pre-deployment backup taken? | Yes / No — Backup file: _______________ |
| Deployed on |  |
| Users notified on |  |
| Documentation updated? | Yes / No — Documents updated: _______________ |
| Outcome / notes |  |

## 6.6  Communicating Changes to Users

Not every change needs to be communicated to end users. Backend bug fixes, server patches, and dependency updates that have no visible effect on the user interface do not require announcement. However, any change that alters the appearance, behaviour, or workflow of any page visible to teachers or students must be communicated proactively:

- Teacher: Direct message (email or WhatsApp) at least one day before the change is deployed. The message explains in plain language what is changing and whether anything they regularly do will work differently after the change.

- Students: A notification posted by the teacher within TeachLink (using the notification feature visible in the student dashboard) on or immediately before the day of deployment. Students do not need to know about backend changes — only changes that affect pages they see.

- Major changes affecting multiple features: A written summary shared with all users at least three days before deployment, explaining the changes, the reasons for them, and any new workflows they will need to learn.

## 6.7  Rollback Plan

If a deployed change causes a production failure that cannot be fixed quickly, the fastest and safest recovery mechanism is to roll back to the previous working state. TeachLink's rollback procedure is:

- Revert the code using Git:  git revert <commit_hash>  (this creates a new commit that undoes the problematic change, preserving the commit history). If the revert is complex, use  git checkout <previous_stable_commit>  and force-push after testing.

- If the change included a database migration, reverse it before reverting the code:  python manage.py migrate <app_name> <previous_migration_name>  (e.g., python manage.py migrate analytics 0003_add_trend_field). Note: some schema changes (e.g., dropping a column with data) cannot be automatically reversed by Django. In this case, restore from the pre-deployment database backup.

- If the migration cannot be reversed: restore the database from the pre-deployment pg_dump backup taken in Step 8 of the change request process: psql -U teachlink_user teachlink_db < /backups/pre_deploy_YYYY-MM-DD.sql

- Restart the Gunicorn process: pm2 restart teachlink && pm2 logs teachlink (verify no errors in the log output).

- Verify the system has returned to its previous state: confirm the teacher can log in, the dashboard loads, quiz submission works, and the risk engine is recalculating correctly.

- Notify all affected users that the system experienced a temporary issue and has been restored. Do not provide technical details to end users.

- Document the rollback in the maintenance log: what change caused the failure, what the failure mode was, and what was done to recover.

- Fix the underlying issue properly in the development environment. Re-test thoroughly. Only redeploy when fully confident the root cause has been resolved.

# 7.0  Conclusion

This implementation plan documents the complete lifecycle of TeachLink — from the first line of code to a fully deployed, maintained, and governed production system that independent educators can rely on for real academic work. It has been written to be directly connected to how the system was actually built, referencing real file names, real formulas, real data from the live system (including actual import records, risk scores, and student performance data from the deployed dashboard), and real engineering decisions with their rationales explained.

The four-phase implementation schedule reflects the order in which TeachLink was genuinely constructed: database and authentication first, then the course and quiz system, then the risk engine and analytics, and finally testing and deployment. Phases 1 through 3 are complete; Phase 4 is currently in progress and on track for completion within the final project submission window.

The installation guide is specific enough that a developer with Python and PostgreSQL experience could provision and deploy a working TeachLink instance from scratch in under two hours, following the step-by-step procedure in Section 3.1.3. The Direct Cutover conversion strategy is appropriate for this deployment context: educators are transitioning from informal, fragmented tools (WhatsApp, spreadsheets) rather than from a formal competing LMS, making parallel operation unnecessary and counterproductive.

The training plan is proportionate to the actual complexity of the system: students need thirty minutes and a one-page card; teachers need a focused two-to-three-hour walkthrough that emphasises analytics interpretation rather than button-clicking. The maintenance plan defines clear responsibilities, SLA-based response targets, an automated backup and restoration testing cycle, and a formal dependency update policy. The change management plan provides the guardrails needed to prevent reckless modifications to a live system while remaining practical for a small team.

Together, these plans provide a complete, honest, and technically rigorous account of how TeachLink moves from a working codebase to a system that serves real educators and students — and continues to improve over time.

Submitted under the supervision of Merab Omondi  |  School of Technology  |  April 2026

End of Implementation Plan