# TeachLink – Implementation Plan (Revised Version)

# 1. Introduction

This implementation plan explains how the TeachLink system will be deployed and maintained after development. 
TeachLink is a web‑based platform designed to help educators monitor student performance and identify students 
who may be at risk of falling behind. The document describes the main steps required to install the system, 
prepare users, and keep the system running smoothly after launch.

The plan includes the implementation schedule, installation requirements, training approach, and procedures 
for system maintenance and change management. These sections provide a practical guide for moving the system 
from development into actual use.

TeachLink works by analysing several indicators such as lesson completion, quiz results, and student engagement. 
Using these factors, the system produces a risk score that helps teachers quickly identify students who may need 
additional support.

# 2. Implementation Schedule

The development and deployment of TeachLink has been divided into four main phases. Each phase focuses on a 
specific part of the system to ensure the project progresses in a structured way.

Phase 1 – Project Setup and Database
During this phase, the core Django project structure was created and the PostgreSQL database was configured. 
User authentication, database migrations, and basic project settings were implemented.

Phase 2 – Core Application Modules
The second phase focused on building the main learning features of the system. This included the course builder, 
lesson management tools, quiz creation features, and student enrollment functionality.

Phase 3 – Risk and Analytics Engine
In this phase the analytics components were implemented. The system calculates risk scores based on quiz results, 
engagement levels, and lesson completion. Dashboards were also created so teachers can view analytics and monitor 
student progress visually.

Phase 4 – Testing and Deployment
The final phase focuses on testing, fixing issues, and preparing the system for deployment. This includes unit 
testing, system testing, and preparing documentation for the final project submission.

# 3. Installation and System Setup

TeachLink is a web-based system, meaning users access it through a browser rather than installing software on 
their personal devices. Only the server hosting the application needs to have the required software installed.

Server Requirements
The application runs on Python and uses the Django web framework. PostgreSQL is used as the database system. 
Other supporting libraries include psycopg2 for database connectivity and Bootstrap for the user interface.

Basic Installation Steps

1. Install Python 3.10 or later.
2. Install PostgreSQL and create the project database.
3. Extract the TeachLink project files to the server.
4. Install required Python dependencies using pip.
5. Run database migrations to create tables.
6. Create an administrator account.
7. Start the Django server and verify the system is running.

Once these steps are completed, the system can be accessed through a web browser using the server’s address.

# 4. Training Plan

Training ensures that teachers and students are able to use the system effectively once it is deployed. 
Two main user groups exist in TeachLink: teachers and students. Each group requires slightly different training.

Teacher Training
Teachers will receive a guided walkthrough of the system. During this session they will learn how to create 
courses, add lessons, build quizzes, and interpret the analytics dashboard.

Student Training
Students will receive a short quick‑start guide explaining how to register, enroll in courses, complete lessons, 
and submit quizzes.

Interactive Demonstration
A simple demonstration environment may also be provided so users can explore the system before using the live 
platform.

# 5. Software Maintenance

After deployment, the system will require periodic maintenance. Maintenance ensures the system continues 
operating correctly and remains compatible with new software updates.

Types of maintenance include:

Corrective maintenance – fixing bugs or errors discovered after deployment.

Adaptive maintenance – updating the system to remain compatible with new operating systems, browsers, 
or library versions.

Perfective maintenance – improving existing features based on user feedback.

Preventive maintenance – making small improvements to prevent future technical problems.

Regular database backups will also be performed to prevent data loss.

# 6. Change Management

Changes to the system must be managed carefully to avoid introducing new errors. A change request process 
is used whenever new features or modifications are proposed.

The process generally follows these steps:

1. A change request is submitted.
2. The request is reviewed and classified based on its impact.
3. The developer evaluates how the change will affect the system.
4. The change is implemented and tested in the development environment.
5. After testing, the update is deployed to the production system.
6. Users are informed of the changes.

This structured process helps maintain system stability while allowing the system to evolve when improvements 
are needed.

# 7. Conclusion

This implementation plan outlines the steps required to deploy and maintain the TeachLink system. 
The project has been developed in phases to ensure that core functionality, analytics features, and 
testing activities are completed in an organised manner.

With proper installation, training, and maintenance procedures in place, TeachLink can provide educators 
with a practical tool for monitoring student progress and identifying students who may require additional 
support. The system is designed to be lightweight, accessible through a browser, and adaptable for future 
improvements.