SCHOOL OF TECHNOLOGY

Final Year Project II

TeachLink

An Intelligent Student Risk Detection and Performance Monitoring System

IMPLEMENTATION PLAN

# 1.0  Introduction

This Implementation Plan has been prepared for TeachLink — an intelligent web-based academic monitoring system designed for independent educators. It outlines the detailed schedule, installation procedures, conversion activities, training approach, software maintenance plan, and change management strategy that will govern the deployment and operation of the system.

TeachLink detects at-risk students using a rule-based predictive engine that analyses lesson progress, quiz performance, and engagement patterns. The system provides educators with automated alerts and visual analytics dashboards to support timely intervention.

This document follows the School of Technology Final Year Project II implementation plan structure and covers all required sections in full.

## 1.1  System Summary

| Item | Detail |
| --- | --- |
| System Name | TeachLink |
| System Type | Web-based academic monitoring and early-warning system |
| Target Users | Independent educators (Teachers) and their enrolled students |
| Technology Stack | Python Django 4.2.7, PostgreSQL, Bootstrap 5.3, Chart.js 4.4 |
| Deployment Environment | Local development server (runserver); production-ready for WSGI deployment |
| User Roles | Teacher — course management, analytics, alerts; Student — learning, quizzes, self-analytics |

# 2.0  Implementation Schedule

The implementation schedule divides the project into four sequential phases. Each phase has clearly defined deliverables, assigned durations, and measurable completion criteria. The schedule is designed to ensure the core system is fully functional before any testing or documentation phase begins.

## 2.1  Phase Overview

| Phase | Duration | Focus Area | Key Deliverables | Status |
| --- | --- | --- | --- | --- |
| Phase 1 | Weeks 1–2 | Project setup & database | Django project, PostgreSQL schema, User model, migrations | Complete |
| Phase 2 | Weeks 3–5 | Core application modules | Course builder, lesson/quiz engine, enrollment, grading | Complete |
| Phase 3 | Weeks 6–8 | Risk & analytics engine | Risk engine, alerts, dashboards, difficulty analyzer, history | Complete |
| Phase 4 | Weeks 9–10 | Testing, deployment & documentation | Unit tests, system testing, deployment, final documentation | In Progress |

## 2.2  Detailed Phase 1 Schedule — Project Setup & Database

| Activity | Responsible | Duration | Status |
| --- | --- | --- | --- |
| Create Django project structure (teachlink/) | Developer | 1 day | Done |
| Configure PostgreSQL database connection in settings.py | Developer | 0.5 days | Done |
| Design and implement custom User model (accounts app) | Developer | 1 day | Done |
| Implement authentication views: register, login, logout | Developer | 1 day | Done |
| Create and run initial database migrations | Developer | 0.5 days | Done |
| Configure INSTALLED_APPS, middleware, and URL routing | Developer | 0.5 days | Done |
| Set up base.html template with Bootstrap 5 and Chart.js CDN | Developer | 1 day | Done |

## 2.3  Detailed Phase 2 Schedule — Core Application Modules

| Activity | Responsible | Duration | Status |
| --- | --- | --- | --- |
| Implement Course, Module, Lesson, Quiz models (courses app) | Developer | 2 days | Done |
| Build course creation, editing, and deletion views (teacher) | Developer | 1.5 days | Done |
| Build module and lesson management views | Developer | 1 day | Done |
| Build quiz builder: questions, choices, pass score | Developer | 2 days | Done |
| Implement student enrolment and lesson completion tracking | Developer | 1 day | Done |
| Implement auto-graded quiz submission and result storage | Developer | 1.5 days | Done |
| Build student course browsing and lesson viewing views | Developer | 1 day | Done |
| Implement LessonAccess tracking (for difficulty analysis) | Developer | 0.5 days | Done |

## 2.4  Detailed Phase 3 Schedule — Risk & Analytics Engine

| Activity | Responsible | Duration | Status |
| --- | --- | --- | --- |
| Implement risk score calculation: calculate_risk_score() | Developer | 1 day | Done |
| Implement risk classification: low / medium / high | Developer | 0.5 days | Done |
| Implement trend tracking: improving / stable / declining | Developer | 0.5 days | Done |
| Implement engagement scoring and classification | Developer | 1 day | Done |
| Implement lesson difficulty analyzer | Developer | 1 day | Done |
| Implement 3-level alert generation with intervention templates | Developer | 1.5 days | Done |
| Implement RiskHistory model and longitudinal logging | Developer | 0.5 days | Done |
| Build teacher analytics dashboard with risk distribution chart | Developer | 2 days | Done |
| Build student self-analytics view with class comparison | Developer | 1 day | Done |
| Build individual student detail view with risk history chart | Developer | 1 day | Done |

## 2.5  Detailed Phase 4 Schedule — Testing, Deployment & Documentation

| Activity | Responsible | Duration | Status |
| --- | --- | --- | --- |
| Write unit tests for risk engine (analytics/tests.py) | Developer | 1.5 days | In Progress |
| Conduct system integration testing (full user flows) | Developer | 2 days | Planned |
| Conduct user acceptance testing with sample teacher account | Developer | 1 day | Planned |
| Fix identified bugs and edge cases | Developer | 1–2 days | Planned |
| Configure production settings (DEBUG=False, ALLOWED_HOSTS, etc.) | Developer | 0.5 days | Planned |
| Deploy to target environment and run final checks | Developer | 1 day | Planned |
| Complete implementation plan, testing report, and FYP documentation | Developer / Supervisor | 2 days | Planned |

# 3.0  Installation & Conversion Plans

This section details the hardware and software installation requirements and the plan for converting from the current manual or fragmented systems used by independent educators to the TeachLink platform.

## 3.1  Software Installation Plan

TeachLink is a web-based application. It requires no client-side installation for end users — teachers and students access the system through a standard web browser. The following software must be installed on the server or development machine that hosts the application.

3.1.1  Server-Side Software Requirements

| Software | Version | Purpose |
| --- | --- | --- |
| Python | 3.10 or above | Runtime environment for the Django application |
| Django | 4.2.7 | Web framework — handles routing, views, ORM, and authentication |
| PostgreSQL | 14 or above | Relational database for all system data |
| psycopg2-binary | 2.9.9 | PostgreSQL adapter for Python / Django |
| django-crispy-forms | 2.1 | Consistent and accessible HTML form rendering |
| crispy-bootstrap5 | 0.7 | Bootstrap 5 template pack for crispy-forms |
| Pillow | 10.1.0 | Image processing support (optional media uploads) |
| pip | Latest | Python package manager for installing dependencies |

3.1.2  Client-Side Requirements (End Users)

| Requirement | Detail |
| --- | --- |
| Web Browser | Google Chrome 100+, Mozilla Firefox 100+, Microsoft Edge 100+, or Safari 15+ |
| JavaScript | Must be enabled in the browser for Chart.js dashboards to render |
| Internet Connection | Required — the system is web-based and does not support offline use |
| Screen Resolution | Minimum 1280×720; system is responsive and adapts to smaller screens |

3.1.3  Step-by-Step Software Installation Procedure

- Install Python 3.10+ from python.org. Verify installation: python --version

- Install PostgreSQL from postgresql.org. During setup, create a postgres superuser and note the password.

- Extract the TeachLink project folder to the target directory on the server machine.

- Open a terminal inside the project folder (the directory containing manage.py).

- Install all Python dependencies: pip install -r requirements.txt

- Create the PostgreSQL database: psql -U postgres -c "CREATE DATABASE teachlink_db;"

- Open teachlink/settings.py and update the DATABASES section with the correct NAME, USER, PASSWORD, HOST, and PORT values.

- Run database migrations: python manage.py makemigrations accounts courses analytics core

- Apply the migrations: python manage.py migrate

- Create the administrator account: python manage.py createsuperuser — enter username, email, and password when prompted.

- Start the development server: python manage.py runserver

- Open a browser and navigate to http://127.0.0.1:8000 to verify the system is running.

## 3.2  Hardware Installation Plan

TeachLink is designed as a lightweight web application with minimal hardware requirements. No specialist hardware is needed. The following specifications cover the recommended and minimum configurations.

| Component | Minimum Specification | Recommended Specification |
| --- | --- | --- |
| Processor | Dual-core 1.8 GHz | Quad-core 2.5 GHz or above |
| RAM | 4 GB | 8 GB or above |
| Storage | 20 GB free disk space | 50 GB SSD for better database performance |
| Operating System | Windows 10, Ubuntu 20.04, or macOS 11 | Ubuntu 22.04 LTS (for production deployment) |
| Network | Stable broadband connection | 10 Mbps upload/download for multiple concurrent users |
| Browser (Client) | Any modern browser on desktop or mobile | Google Chrome on desktop for optimal dashboard rendering |

3.2.1  Hardware Setup Steps

- Verify that the host machine meets the minimum specifications above.

- Ensure Python and PostgreSQL can be installed on the operating system (both support Windows, Linux, and macOS).

- Confirm network connectivity — the machine must be accessible on the local network or via a public IP if used by remote students.

- For production deployment, obtain a domain name and configure DNS to point to the server's IP address.

- For production, configure a firewall to allow traffic on port 80 (HTTP) and 443 (HTTPS) only.

## 3.3  Conversion Activities

System conversion refers to the process of moving from the current fragmented toolset used by independent educators to the TeachLink platform. Most independent educators currently manage students using a combination of messaging apps, shared spreadsheets, and informal communication. TeachLink replaces these with a single structured platform.

3.3.1  Pre-Conversion Activities

- Identify all existing student records maintained by the educator (names, contact details, course progress notes).

- Identify all courses, topics, and lesson materials currently being taught.

- Identify any existing quiz records or grade sheets.

- Back up all existing records before any migration begins.

- Confirm the list of students to be registered on the new system.

3.3.2  Data Migration Activities

TeachLink does not import data from external files automatically. The following manual migration steps are required during the initial setup:

- Teacher Registration — the educator registers a teacher account via the TeachLink registration page and sets their display name and email.

- Course Creation — the teacher recreates each course on TeachLink using the Course Builder (title, description, publish toggle).

- Module and Lesson Setup — for each course, the teacher creates modules and adds lessons with content. This mirrors the existing syllabus structure.

- Quiz Setup — the teacher recreates all existing assessments as TeachLink quizzes with multiple-choice questions and defined pass marks.

- Student Registration — students self-register using the student registration page, or the teacher provides them with the system URL and registration instructions.

- Enrolment — students browse published courses and enrol. The teacher can verify enrolment through the dashboard.

Note: Historical student grades from before the system launch are not imported. The risk engine will begin building a baseline from the point of first interaction on TeachLink. This is acceptable as the system is designed for ongoing monitoring, not retrospective analysis.

3.3.3  System Conversion Strategy

The recommended conversion strategy is a Direct Cutover (also known as Big Bang conversion). Given that TeachLink is a new system with no direct predecessor requiring data migration, this is the most appropriate approach. The reasons for selecting direct cutover are:

- There is no legacy system to phase out — educators are moving from informal tools, not a structured LMS.

- The risk of data loss is minimal because historical records are retained in their original format (spreadsheets, messages) as a backup.

- Running two systems in parallel would create confusion for students who would not know which platform to use.

- The system can be fully tested before go-live, reducing the risk of errors at launch.

The conversion will follow this sequence:

- Test the complete system on the production server before informing students.

- Conduct a final review of all courses, lessons, and quizzes to confirm they are correctly structured.

- Set a Go-Live date and communicate it to all students at least 5 days in advance.

- On Go-Live day: publish all courses, activate student accounts, and begin monitoring the dashboard.

- For the first two weeks post-launch, maintain old communication channels (e.g., WhatsApp group) as a fallback in case students experience access issues.

- After two weeks, decommission the fallback tools and operate exclusively on TeachLink.

# 4.0  Training Plan

Effective training is essential for successful system adoption. TeachLink has two distinct user groups — Teachers and Students — each with different roles, responsibilities, and technical literacy levels. The training plan is designed accordingly, with separate sessions for each group.

## 4.1  Training Objectives

By the end of the training programme, all users should be able to:

- Log in and navigate the TeachLink interface confidently.

- Understand the purpose of the risk score, alert levels, and engagement indicators.

- Complete their primary tasks without requiring external assistance.

- Understand what to do when an alert is raised or a problem occurs.

## 4.2  Training Needs Analysis

| User Group | Skills Required | Assumed Prior Knowledge |
| --- | --- | --- |
| Teacher | Create courses, add lessons and quizzes, read analytics dashboard, respond to alerts, resolve interventions | Basic computer literacy, familiarity with web browsers; no prior LMS experience required |
| Student | Register, enrol in courses, view lessons, submit quizzes, view personal analytics | Basic computer literacy, ability to use a web browser and navigate simple forms |

## 4.3  Training Methods

4.3.1  Guided Walkthrough (Primary Method — Teachers)

The teacher will be guided through the system in a structured one-on-one or small-group session. The trainer (developer) demonstrates each feature live while the teacher follows along on their own device. This is the most effective method for teachers because they need to understand the analytics features, which require context and explanation.

Session structure (approximately 2–3 hours):

- Account registration and role selection

- Creating a course, adding modules, and adding lessons with content

- Building a quiz: adding questions, choices, setting the pass mark

- Publishing a course and verifying student enrolment

- Navigating the Analytics Dashboard — reading risk scores, trends, and engagement levels

- Understanding the 3-level alert system and how to resolve alerts with intervention messages

- Reading the Lesson Difficulty Ranking table

- Navigating to an individual Student Detail view

4.3.2  Self-Service Walkthrough (Primary Method — Students)

Students will receive a simple, plain-language Quick Start Guide (one printed A4 page or PDF) covering the three tasks they need to perform: register, enrol in a course, and complete lessons. The guide uses numbered steps and screenshots.

The student guide covers:

- How to register a student account and log in

- How to browse and enrol in a published course

- How to view a lesson and mark it as complete

- How to take a quiz and view results

- How to view personal analytics (progress vs class average)

4.3.3  Interactive Demo (Supplementary — All Users)

An interactive HTML demo file (teachlink_demo.html) is available for users who want to explore the interface before creating a live account. The demo simulates both the Teacher and Student views with real sample data and is accessible offline via any web browser. Users can switch between roles using a toggle in the demo header.

4.3.4  Admin Panel Training (Developer / System Administrator)

The Django admin interface at /admin provides full access to all data models. The system administrator should be trained to:

- Create, edit, and delete user accounts if needed.

- Inspect risk history records and alert logs.

- Reset student enrollments or quiz results during testing.

- Monitor database integrity through the admin list views.

## 4.4  Training Schedule

| Session | Target Group | Method | Duration | Timing |
| --- | --- | --- | --- | --- |
| Teacher Onboarding | Teacher(s) | Guided walkthrough | 2–3 hours | 1 week before Go-Live |
| Student Quick Start | All enrolled students | Self-service guide + demo | 30 minutes | Go-Live day |
| Admin Panel Briefing | System administrator | Live demonstration | 1 hour | During setup |
| Post-Launch Q&A | All users | Open session / email support | As needed | Week 1 post-launch |

## 4.5  Training Materials to Be Prepared

| Material | Format | Target Audience |
| --- | --- | --- |
| Teacher User Guide | PDF document with screenshots | Teachers |
| Student Quick Start Card | Single A4 page (PDF or printed) | Students |
| Interactive Demo File | HTML file, runs in browser | All users |
| Admin Panel Reference | Short written guide | System administrator |
| Risk Score Explanation Card | One-page PDF explaining weights and alert levels | Teachers |

# 5.0  Software Maintenance Plan

The maintenance plan defines how TeachLink will be supported, updated, and improved after the initial deployment. It covers the types of maintenance that may be required, the procedures to follow, and the responsibilities of each role.

## 5.1  Types of Maintenance

| Type | Description | TeachLink Examples |
| --- | --- | --- |
| Corrective | Fixing bugs or errors discovered after deployment | Risk score calculating incorrectly; alerts not generating; login errors |
| Adaptive | Modifying the system to work with changes in the environment | Upgrading Django version; adapting to new PostgreSQL release; browser compatibility fixes |
| Perfective | Improving existing features based on user feedback | Redesigning the dashboard layout; improving chart readability; adding filter options |
| Preventive | Proactive changes to reduce future errors or technical debt | Refactoring the risk engine; adding input validation; improving error handling |

## 5.2  Maintenance Responsibilities

| Role | Responsibility |
| --- | --- |
| Developer / Maintainer | Investigate and fix bugs; implement approved changes; manage database migrations; update dependencies |
| Teacher (Primary User) | Report bugs or unexpected behaviour via the issue log; confirm when fixes resolve the problem |
| System Administrator | Monitor server health; perform backups; apply operating system security patches; restart services if needed |

## 5.3  Bug Reporting Procedure

- User identifies an issue and records: what they were doing, what they expected to happen, and what actually happened.

- User submits a bug report to the developer via email or a shared issue log.

- Developer reproduces the issue in a local development environment.

- Developer classifies severity: Critical (system unusable), High (major feature broken), Medium (minor feature issue), Low (cosmetic).

- Developer applies fix, tests in development, then deploys to production.

- Developer notifies the user that the fix has been applied and asks for confirmation.

- Issue is marked as resolved in the log.

## 5.4  Database Backup Procedure

The PostgreSQL database should be backed up regularly to prevent data loss. The recommended backup schedule is:

| Backup Type | Frequency | Method |
| --- | --- | --- |
| Full database backup | Weekly | pg_dump teachlink_db > backup_YYYY-MM-DD.sql |
| Backup rotation | Keep last 4 weekly backups | Delete backups older than 4 weeks |
| Pre-deployment snapshot | Before every update | Manual pg_dump before applying any code changes |

## 5.5  Dependency Update Policy

Python packages and Django itself receive periodic security updates. The following policy governs dependency management:

- Security patches: Apply within 2 weeks of release. Review Django's security advisories at djangoproject.com/weblog.

- Minor version updates (e.g., Django 4.2.7 → 4.2.8): Apply after testing in development. These are low-risk.

- Major version upgrades (e.g., Django 4.x → 5.x): Plan carefully. Requires review of breaking changes and thorough testing before deployment.

- Never upgrade dependencies in production without first testing in a local development environment.

# 6.0  Change Management Plan

Change management ensures that modifications to TeachLink — whether corrective, functional, or structural — are assessed, approved, and implemented in a controlled manner that does not disrupt ongoing use of the system.

## 6.1  Purpose of Change Management

Without a structured change management process, uncoordinated updates can introduce bugs, break existing functionality, or confuse users. The change management plan provides a formal process for requesting, evaluating, approving, and deploying changes to TeachLink.

## 6.2  Types of Changes

| Change Type | Description | Example |
| --- | --- | --- |
| Minor Change | Small, low-risk modification to UI, labels, or non-critical logic | Changing the wording of an alert message; adjusting a colour scheme |
| Moderate Change | Modification to an existing feature that could affect related components | Adjusting the risk weight formula; adding a new column to a table |
| Major Change | New feature addition, database schema change, or architectural modification | Adding a new analytics module; altering database models; changing the authentication flow |

## 6.3  Change Request Process

All changes must follow the Change Request (CR) process below, regardless of their source:

- Change Identified — a user, supervisor, or developer identifies a needed change and documents it in the Change Request Form (see Section 6.6).

- Classification — the developer classifies the change as Minor, Moderate, or Major.

- Impact Assessment — the developer assesses: which components are affected, what testing is required, whether a database migration is needed, and how long the change will take.

- Approval — Minor changes: developer can approve independently. Moderate and Major changes: require supervisor or project lead approval before work begins.

- Implementation — the developer implements the change in the local development environment first.

- Testing — the change is tested in development. For Major changes, a full regression test is conducted to ensure no existing functionality is broken.

- Deployment — once testing is complete and approved, the change is deployed to the production environment.

- Notification — affected users are informed of the change, especially if it affects the UI or workflow.

- Documentation Update — the relevant documentation (SDD, user guide, maintenance log) is updated to reflect the change.

- Close — the change request is marked as complete in the change log.

## 6.4  Change Management Roles

| Role | Responsibility |
| --- | --- |
| Change Requestor | Any user or developer who identifies a need for a change. Submits the Change Request Form. |
| Developer | Assesses impact, classifies change, implements the change, and conducts testing. |
| Supervisor / Approver | Reviews and approves Moderate and Major change requests before implementation begins. |
| End Users | Informed of changes that affect their workflows. Provide feedback on whether the change resolves the stated need. |

## 6.5  Change Impact Assessment Criteria

Before any change is approved, the following questions must be answered:

- Does this change affect the database schema? If yes, a migration is required.

- Does this change affect the risk calculation engine? If yes, existing risk scores may need to be recalculated.

- Does this change affect user-facing templates? If yes, the user guide may need updating.

- Does this change affect authentication or role-based access? If yes, security review is required.

- Can the change be reversed if it introduces unexpected problems? Define a rollback plan if not.

## 6.6  Change Request Form Template

| Field | Information |
| --- | --- |
| Change Request Number | CR-001 |
| Date Submitted |  |
| Requested By |  |
| Change Type | Minor / Moderate / Major |
| Description of Change |  |
| Reason / Justification |  |
| Components Affected |  |
| Estimated Implementation Time |  |
| Testing Required |  |
| Database Migration Required? | Yes / No |
| Approved By |  |
| Approval Date |  |
| Deployment Date |  |
| Outcome / Notes |  |

## 6.7  Communication of Changes

Changes that affect the user experience must be communicated to users before deployment. The communication should be brief and plain-language, explaining what changed and why, not the technical implementation details.

Communication channels:

- Teacher: Direct message (email or in-person), at least 24 hours before a change is deployed.

- Students: System notification on their next login, or a message from the teacher.

- Major structural changes: A short written notice shared with all users before the change date.

## 6.8  Rollback Plan

If a deployed change causes critical problems, the following rollback steps apply:

- Immediately revert the code to the previous version using version control (git checkout or git revert).

- If a database migration was applied, run the reverse migration: python manage.py migrate <app> <previous_migration>.

- Restore the database from the pre-deployment backup if data was corrupted.

- Restart the server and verify the system is operating as before.

- Document the failed change in the maintenance log with details of what went wrong.

- Review the change and its testing process before attempting re-deployment.

# 7.0  Conclusion

This Implementation Plan provides a comprehensive guide for deploying, operating, and maintaining TeachLink from initial setup through to ongoing support. The plan covers all required areas as per the School of Technology Final Year Project II guidelines.

The implementation schedule confirms that the core system has been completed across three phases, with the final phase of testing and documentation currently in progress. The installation procedures ensure that any machine with Python and PostgreSQL can host the system with minimal configuration. The conversion strategy — direct cutover — is appropriate given that the system replaces informal tools rather than a structured legacy platform.

The training plan is designed to be practical and proportionate: teachers receive guided walkthroughs covering the analytics and alert features that require context, while students receive a simple self-service guide for the three tasks they need to perform.

The maintenance plan establishes a clear process for bug reporting, database backups, and dependency management. The change management plan ensures that all modifications to the system — however small — are assessed, approved, and documented before deployment, protecting the integrity of a system that educators and students will depend on for day-to-day academic monitoring.

Together, these plans ensure that TeachLink is not only technically sound at launch but will remain stable, usable, and well-maintained throughout its operational life.

End of Implementation Plan.